## Slide 1: TTT-RL on CLBench
Causal advantage evaluation
UNPROVEN / FORMAL RUNNING BLIND
2026-07-14
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 1/9
Notes: Open with the decision state: this deck is not a positive-result claim. The first matched causal run remains blind.

## Slide 2: UNPROVEN: the first causal test is running blind
Formal state: all 3 tapes sealed; 6 paired active/LR0 cells running blind.
Scientific claim: no CLBench task has confirmed causal TTT-RL advantage.
Decision: keep the current A100 40G job alive through attempt sealing; no added GPU and no broad sweep.
Decision area | Current answer | Consequence
Efficacy | UNPROVEN | No partial read; wait for attempt seal
Boundary | Audited fail-closed | provider_available=false
Resources | Current A100 job | Keep alive; no added GPU / sweep
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 2/9
Notes: As of 2026-07-14 12:34:25 PDT. The job-level ask is operational continuity only; it is not a request for a wider experiment grid.

## Slide 3: A win means causal learning—not a better decode
Active and LR0/reset share prompt, candidates, order, budget, schema, and evaluation.
Gate | Preregistered bar | Branch
Effect | 3/3 positive; mean >= +0.02; clustered 95% lower > 0 | Fail → NO-GO
Integrity | No schema regression; active > LR0/reset | Pass → online ICL
Online ICL runs only after causal PASS; the final claim requires active > online ICL. Any positive screen still requires independent N=8 confirmation.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 3/9
Notes: The final win also requires active > reward-aware online ICL. The comparator is deliberately gated to avoid spending compute after a failed causal screen.

## Slide 4: Two mechanisms were retired; one narrow test remains
STAGE A — Group-PG Retired after failing the validity gate; do not resurrect.
STAGE B — Candidate distillation Retired without a causal learning signal.
STAGE C — FORMAL RUNNING BLIND question_only + prefix512 + env BoN8 + step1 + lr5e-4.
Current mechanism Frozen-tape reward-PG plus environment-BoN best/worst SFT prefix; matched active vs LR0/reset.
NO-GO rule Exactly one structured latent-state pivot. Sales remains secondary.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 4/9
Notes: Negative results are progress here: each retired mechanism reduces the search space. No broad post-hoc sweep is authorized.

## Slide 5: The formal design isolates the learning update
Axis | Active | LR0 / reset | Fixed contract
Update | Enabled | LR=0 / reset | Prompt / candidates / order
Evaluation | Sealed | Sealed | Budget / schema / held-out set
RISK Prompt choice, candidate set, order, budget, or evaluation can mimic a gain.
CONTROL Active and LR0/reset share every non-update factor.
BLIND Held-out evaluation is sealed; no partial efficacy is read.
DECISION Reward-aware online ICL runs only after causal PASS.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 5/9
Notes: The causal estimand is the paired active-minus-LR0 difference under a frozen comparison contract.

## Slide 6: All 3 tapes sealed; 6 active/LR0 cells running blind
Seed | Active |  | LR0 |  | Matched |  | 
01 | RUNNING · PID 123511 GPU0 |  | RUNNING · PID 123516 GPU2 |  | YES |  | 
02 | RUNNING · PID 123521 GPU3 |  | RUNNING · PID 123530 GPU4 |  | YES |  | 
03 | RUNNING · PID 123540 GPU5 |  | RUNNING · PID 123551 GPU6 |  | YES |  | 
All six cells: R<l · ~17,256 MiB · ~244–264% CPU. Wrapper PID 34747 alive. Tape contents unopened. Zero attempt-level exit, error, fail, replay, eval, or decision artifacts.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 6/9
Notes: Metadata only as of 2026-07-14 12:34:25 PDT. All three collector tapes are sealed, and their contents were not opened. Six paired active/LR0 cells are running blind. Wrapper PID 34747 is alive. There are no attempt-level terminal, error, fail, replay, eval, or decision artifacts.

## Slide 7: Historical audit: neutral overall, one exploratory Cohort lead
Slice | n | Mean | Median | Signal |  | Interpretation | 
Primary sweep | 1,292 | -0.0246708 | 0 | Diagnostic |  | Not a causal estimand | 
qonly corrected | 670 | 407/670 within +/-0.005 | 249 exact zero | ~61% near-zero |  | Neutral / fragile | 
Cohort bonenv/full | 32/38 | +0.0776291 | +0.0853732 | 30+ / 2- |  | Exploratory lead | 
Current prereg qonly historical +0.0609273 = hypothesis selection only, not causal parameter-update evidence.
Footnote: filtered sweep=results primary families; results_probe excluded.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 7/9
Notes: Task snapshots filter sweep=results primary families and exclude results_probe. Historical audit artifact SHA-256 7b3163cb660e73c7c70f757565667fbdf830e7f34cd628549d2841fc443e1098. Each pairable bonenv/full family has one repeat.

## Slide 8: Boundary audit is clean, but the provider remains disabled
Readiness | Current state | Allowed now | Before enable
Exploit review | P0=0 / P1=0 | Scaffolding only | Broker + persisted join
Provider | false / hard fail | No production reads | Schema align + Linux E2E
AUDIT d9346b8; 172 passed + 1 skipped; independent current exploitable P0=0 / P1=0.
FAIL-CLOSED provider_available=false; public entry fails before runtime or filesystem activity.
BOUNDARY Audited fail-closed scaffolding—not production-ready.
REMAINING Root capability broker; persisted join; receipt v2-to-v1 alignment; real Linux UID/GID plus RW-to-RO E2E.
CAUSAL NEXT Only after PASS: reset/shuffle/rollback, online ICL, N=8. Sales remains secondary.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 8/9
Notes: The audit milestone is meaningful because it removes current exploitable P0/P1 paths. It does not authorize production use while the provider is unavailable.

## Slide 9: Next: finish the causal gate—no broad sweep
# | Next step | Decision unlocked | Status
1 | Finish 6 paired cells + seal attempt-002 | Complete formal artifacts | Keep current A100 job
2 | Open only after seal | Apply causal gate | Blind / non-terminal
3 | PASS → reward-aware online ICL | Active > ICL? | Gated
4 | PASS → independent N=8 | Confirmation | Gated
5 | NO-GO → structured latent state | One pivot only | Permitted once
6 | Transfer to Sales | Second-task evidence | Secondary
Resource ask: Keep the current A100 40G job alive until attempt sealing; no additional GPU allocation and no broad sweep.
2026-07-14 · branch d9346b8 · causal 1caf142 · attempt-002 · FORMAL BLIND · 9/9
Notes: Resource ask: keep the current A100 40G job alive until attempt sealing; no additional GPU allocation and no broad sweep.